Wednesday, October 8th, 2025

The roles for conducting SCRUM meetings and activities were defined as follows:

- Scrum Master: Andrea Acosta

- Product Owner: Saul Suarez

- Development Team: Jocelyn Lopez, Axel Cocom, Diego Herrera, Gael Brito

Additionally, the activities for this week were established:

Diego and Jocelyn

- Creation of 10 to 15 user stories. User stories are being created to follow the Agile methodology, since only use cases were included in the first delivery.
Deadline: Saturday, October 11th, 2025

Saul

- Prioritization of requirements for the creation of the Product Backlog based on the user stories.
Deadline: Sunday, October 12th, 2025

- Development of the first part of the application based on the preliminary design.
Deadline: One day before the first Weekly Scrum

Gael

- Design of the user interface based on the user stories.
Deadline: Monday, October 13th, 2025

Axel

- Verify that the user stories and design meet the requirements (QA).
Deadline: Tuesday, October 14th, 2025

Andrea

- Definition of the first acceptance criteria.
Deadline: Tuesday, October 14th, 2025

Wednesday, October 15th, 2025

The activities for the week were established as follows:

Jocelyn

- Create the acceptance criteria for the remaining user stories.
Deadline: Wednesday, October 29th, 2025.

Diego, Andrea, Axel

- Create tasks for the remaining user stories.
Deadline: Wednesday, October 29th, 2025.

Axel

- Perform the QA review of the FRIMUV APP.
Deadline: Wednesday, October 29th, 2025.

Gael

- Design of the user Interface based on the tasks for the user stories and the acceptance criteria.
Deadline: Wednesday, October 29th, 2025.

Saul

- Update the scrum log.

- Update the project in Github.

- Review the peer’s work.

- Managing tasks for the team.

- Design the mobile application.
Deadline: Wednesday, October 29th, 2025.

Wednesday, October 29th, 2025

On this day the team recorded the video presentation.

The division for the activities was established as follows:

Gael

Film most of the presentation.

Andrea

Edit the presentation.

Andrea, Diego, Jocelyn, Saul

Create the Script for the Daily Scrum, Sprint Review and Sprint planning.

Andrea, Axel, Diego, Gael, Jocelyn, Saul

Perform in the presentation.